

Change of Project Schedule

6. Project Schedule 

The anticipated project schedule is as follows: 


Milestone					Target Date
RFP Issue					07/29/2026 Completed
Mandatory Site Tour			08/10/2026 Completed
Proposal Submission Deadline		09/10/2026   New 09/18/2026
Consultant Selection			09/22/2026 *  
Contract Award				09/28/2026*
Notice to Proceed				09/28/2026*
Project Completion			6-8 Weeks after Notice to Proceed  New  8 -16 weeks after Notice to Proceed

* To be determined after 08/25/26 Commission meeting
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The Port reserves the right to modify the schedule as necessary.
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